## Slide 1
My Learnzia

## Slide 2
OUR LOGO

## Slide 3
We believe that the capacity to learn is a gift; the ability to learn is a skill; the willingness to learn is a choice.
Hence we bring in an application that will make learning easy and on your devices in our comfort zones. My Learnzia is a package as a whole that provides improved and better platform for the students to study.
INTRODUCTION

## Slide 4: BUILT ON

## Slide 5: PROJECT STATUS REPORT
SNO | Milestone | Target Start Date | Target End Date | Actual Start Date | Actual End Date | Remarks
1 | SRS | 17-Jun-20 | 19-Jun-20 | 19-Jun-20 | 21-Jun-20 | Completed
2 | Project Report | 21-Jun-20 | 23-Jun-20 | 21-Jun-20 | 23-Jun-20 | Completed
3 | Login Page | 21-Jun-20 | 21-Jun-20 | 21-Jun-20 | 21-Jun-20 | Completed
4 | Designing Dashboard | 23-Jun-20 | 27-Jun-20 | 23-Jun-20 | 27-Jun-20 | Completed
5 | Query forum | 24-Jun-20 | 24-Jun-20 | 24-Jun-20 | 24-Jun-20 | Completed
6 | Assignments | 26-Jun-20 | 27-Jun-20 | 26-Jun-20 | 27-Jun-20 | Completed
7 | Feedback Portal | 24-Jun-20 | 24-Jun-20 | 24-Jun-20 | 24-Jun-20 | Completed
8 | Sessions | 23-Jun-20 | 25-Jun-20 | 23-Jun-20 | 25-Jun-20 | Completed
10 | Calendar | 26-Jun-20 | 27-Jun-20 | 26-Jun-20 | 27-Jun-20 | Completed
11 | Adding modules | 24-Jun-20 | 24-Jun-20 | 24-Jun-20 | 24-Jun-20 | Completed
12 | Email Portal | 26-Jun-20 | 28-Jun-20 | 26-Jun-20 | 28-Jun-20 | Completed
13 | Thought of the day and pass code functionality | 26-Jun-20 | 28-Jun-20 | 26-Jun-20 | 28-Jun-20 | Completed

## Slide 6: SCHEDULING AND ESTIMATES
Milestone | Description | Release Date | Release Iteration
M1 | Application view and Design (Front-end dvmt) | 23rd June | R1
M2 | Database for my application | 24th June | R1
M3 | (Integrating front-end and back-end) | 26th June | R1
M4 | Testing for initial release | 27th June | R2
M5 | Testing for Final release | 28th June | R2
M6 | Final release | 29th June | R2

## Slide 7: 3-Tier ARCHITECTURE
VIEW-JSP/HTML
MODEL-JAVA EE
ORACLE DB

## Slide 8: MODULE USE CASES
ADMIN

## Slide 9: MODULE USE CASES

## Slide 10: MODULE USE CASES
Feedback

## Slide 11: TECHNOLOGIES USED
----------->Bootstrap
------------> Unsplash.com (Pictures)
------------> Tailwind CSS
------------> AJAX / JSON
------------> Servlets and JSPs
------------> JavaScript
------------> JDBC/Hibernate
------------> ORACLE DB
------------> Selenium for testing

## Slide 12
LET US SEE
WALKTHROUGH
MY LEARNZIA

## Slide 13: FUTURE SCOPE
We can add the functionality to create notes so that the user can have its own notes within the application and don’t need to carry any hard copy.
The upcoming sessions can be shown in the calendar.
The trainer can respond to each query personally.
The users can send message to another user.
My contacts will give us suggestion of name of the person.

## Slide 14: OUR TEAM AND THEIR ROLES
KUSH SAINI
Helped in requirement gathering, created login page, my contacts portal, thought of the day, Mapped all the pages to dashboard, added the modules to the dashboard, worked on the pass code functionality, worked on deployment.
DIA
Helped in gathering requirements, created SRS, prepared the project report presentation. Created the email functionality, helped on thought of the day and also helped in Query-forum. Helped in finalizing the logo as well.
SHIVANI SRIVASTAVA
Helped in gathering requirements, created Test Cases. Created Query-forum. Created the Calendar. Created the logo as well.

## Slide 15: OUR TEAM AND THEIR ROLES
SANJUKTA GHOSH
Helped in gathering requirements, created Module use cases. Created Feedback portal. Created the Assignment Page, uploading the assignment
RISHABH GUPTA
Helped in gathering requirements. Worked on the front and back-end of the Sessions Page. Worked on enhancing the UI of all the pages.

## Slide 16
Presented By : Team MyLearnzia
HCL TECHBEE ’ S (JAVA BATCH)